## Slide 1
FM Contracts are the stakeholder responsible for the process of understanding the business needs and developing a performance specification for the customer
Review service strategy
(Including strategic objectives)
Develop Specification
Understand needs
Stage 1 Define business needs and develop specification
2. Review contract strategy
(Including contract objectives)
3. Review procurement strategy
4. Define scope and service levels
5. Define performance criteria
(KPIs, PIs, methodology)
6. Develop specification document
Purchasing/ Category Manager are the stakeholder responsible for managing the tender/ procurement process
Purchasing/ Category Manager
make formal request to FM Contracts Department for specification and performance criteria
FM Contracts submit specification and performance criteria to Purchasing/ Category Manager
We work closely with the Purchasing Department to define business needs and develop an appropriate technical specification. We do this by reviewing all the strategic information available to ascertain scope, service levels and performance criteria.

## Slide 2
Stage 2 Stakeholder Management
Identify stakeholders
Define role and responsibility in the context of the contract
University Administration & Services
Committees/ working groups
Academic Divisions & Departments
Customers/ end users
Accountable person[s]
Responsible person[s]
Stakeholder Planning
Stakeholder Analysis
Develop RACI Matrix
(Responsible, Accountable, Consulted and Informed).
Develop Communications Plan
Develop Governance Structure
The success of a contract is dependent on good stakeholder management. Having clarity about who does what in the management of a contract is important for communication at strategic, tactical and operational tiers of management. It is also a precursor to developing a good working relationship between stakeholders.

## Slide 3
Stage 3 Contract Administration
Implementation
Planning
Review terms and conditions
Conduct gap analysis between terms and conditions and specification
Define human resource requirements
Develop contract management processes and procedures
Configure/ set up hardware/ software
Define technological requirements
Develop/ revise/ propose contract clauses
Stage 2
Stakeholder management
Once the Purchasing Department has completed the tender process, we start to prepare the resources, processes and procedures to manage the contract once operational. It is important the specification work completed in Stage 1 is reflected in the terms and conditions of the contract. The work in this stage may inform the way we want the contractor to work and it’s therefore important to communicate these requirements during the contract mobilisation and implementation phase.
Stakeholder collaboration and communication

## Slide 4
Stage 4 Relationship Management
Stakeholder needs
Management Resolution
Resource Management
Service Realisation
(Actual quality of service received)
Stakeholder satisfaction
People
Technology
Process
Finance
Equipment
Communication and evaluation
Stage 8
Contract Development Process
Stage 5:
Performance management process
Stage 2
Stakeholder management
Fundamental to a good relationship between stakeholders is the process of constantly reviewing the needs of stakeholders so that the contract can evolve over time to continually satisfy those needs. This stage relates to Oxford University stakeholders only and is not to be confused with supplier relationship management in stage 10.

## Slide 5
Develop performance management plan
Monitoring
Review
Agree objective KPIs
Agree monitoring requirements
Agree performance management mechanism
Agree review process and review panel
Agree dispute resolution procedure
Agree management reporting mechanism
Collate performance data/ records
Periodic KPI inspection
Identify performance trends
Identify non-conformances/compliance and reasons why
Review panel periodic meeting
Agree scores and/or activate dispute resolution procedure
Management reporting
Submit periodic management report
Planning
Implementation
Stage 5 Performance Management
Stage 8
Contract Development Process
Stage 9
Supplier Development Process
Developing a suitable performance management regime to measure the key aspects of a contract is essential for stakeholders to understand how the contract is performing at any given point in time. This will help inform robust decision-making to change and evolve the contract and ensure the contract remains fit for purpose.

## Slide 6
Stage 6 Finance
In conformance with contract and agreed financial procedures
In conformance with agreed templates and information requirements
Services
Provisional sums
Capital Expenditure
Contract terms and conditions
Stakeholder roles and responsibilities
Warranty terms and conditions
Oxford University financial templates
Oxford University financial procedures
Provisional sum reconciliation
Planon data and records
Sub-contractor quotations, invoices and purchase orders
Timesheets
Work completion/ acceptance certificates
Conformance with agreed payment period
Manage aged debt
Internal budget monitoring
Project journaling
Dispute management and resolution
Financial inputs
Payment certification
Invoice submission
Book keeping and receivables management
The financial management and associated processes and procedures will depend on the commercial dynamic of the contract. The process below is indicative only and is informed by robust internal pre-defined financial protocols for each contract.
Stage 2
Stakeholder management

## Slide 7
Planning
Implementation
Risk Identification
Stage 7 Risk and Resilience
Risk management
Risk to contract objective
Risk from a scenario
Categorise risk
Risk Assessment
Likelihood
Impact
Risk Treatment
Reduce
Avoid
Periodic monitoring and review
Transfer
Accept and control
Periodic management reporting
Stage 2:
Stakeholder management process
Risk Monitoring
Roles and responsibilities
Stage 8:
Contract Development process
Stage 9:
Supplier Development process
Record planning information in the Risk and Compliance Registers
Every contract has risk attached to it. The management and control of it is essential to the sustainability and success of the contract. Understanding risk informs decision-making and facilitates positive change and evolvement of the contract over time.

## Slide 8
Stage 8 Contract Development
Identify the challenge or problem
Conduct root cause analysis
Identify the opportunity
Conduct cost-benefit analysis
Develop implementation plan
Implement plan
Monitor performance
Analyse results
Management reporting
Governance/ Leadership Review
Strategic direction
Plan
Do
Check
Act
Stage 2:
Stakeholder management process
Stage 4:
Relationship management process
Stage 7:
Risk and Resilience process
Stage 5:
Performance management
Continuous Improvement
Contracts, particularly those long term (5 years or more), will need to evolve and develop over the term of the contract. This is inevitable to address the challenges of the day, whether they be internal in terms of stakeholder and business need, or external in terms of threats and legislative changes.

## Slide 9
Stage 9 Supplier Development
Identify the challenge or problem
Conduct root cause analysis
Identify the opportunity
Conduct cost-benefit analysis
Develop implementation plan
Implement plan
Monitor performance
Analyse results
Management reporting
Governance/ Leadership Review
Strategic direction
Plan
Do
Check
Act
Stage 2:
Stakeholder management process
Stage 4:
Relationship management process
Stage 7:
Risk and Resilience process
Stage 5:
Performance management process
Continuous Improvement
In the same way as the contract must develop in Stage 8, so too must the supplier by way of a process of continuous improvement. In the spirit of partnership and collaboration, our intent is to work closely with our suppliers to develop their capacity and capability to deliver a sustainable and successful contract.

## Slide 10
Stage 10 Supplier Relationship Management
Stakeholder needs
Management Resolution
Resource Management
Service Realisation
(Actual quality of service received)
Stakeholder satisfaction
People
Technology
Process
Finance
Equipment
Communication and evaluation
Stage 9
Supplier Development Process
Stage 5:
Performance management process
Stage 2
Stakeholder management process
In the same way we must manage internal stakeholder needs in Stage 4, we must also be receptive to the needs of the supplier as a valued external stakeholder. We must be sympathetic to the issues and challenges they may be facing and consider recommendations for contract improvement

## Slide 11
Stage 11 Exit and Termination
Stage 3
Contract Administration
Planning
Implementation
Identify relevant clauses from the terms and conditions
(E.g. Break clause or dispute resolution)
Define and assign tasks and activities
Develop Exit Plan
Stage 2
Stakeholder management
Incumbent supplier de-mobilisation programme
New supplier mobilisation programme
Monitor project progress
Stakeholder communication
Control and manage risk
Management reporting
Residual dispute management and resolution
(With incumbent supplier)
Communications Plan
Project Programmes
Risk Register
Communications Plan
Communications Plan
There are different reasons why a contract may be terminated; break clauses and poor performance are two examples. Whatever the reason it is essential that sufficient time and resources are assigned to the process. Demobilisation of the incumbent supplier and mobilisation of another poses various challenges and risk that must be carefully coordinated and managed.
Stage 5
Performance management
Lessons learnt/ continuous improvement initiatives

## Slide 12
Stage 12 Asset Management
Asset Identification
Plant/ systems
Space
Building
Equipment
Stock
Asset Performance
Occupancy and utilisation
Condition
Maintenance
Availability/ Reliability
Health and Safety
Asset Planning
Asset management plan
Life cycle replacement
Forward maintenance plan
Risk assessment
Maintenance plan
Stage 5
Performance Management
Stage 7
Risk & Resilience
Stage 2
Stakeholder management
At the end of a contract it is important to reconcile and account for assets owned by the University but previously managed by the supplier. The University will want to ensure its assets have been operated and maintained and any shortcomings in this regard recovered from the supplier. In the case of stock such as spare parts, an inventory and suitable storage should be available.
Stage 1
Define business needs and develop specification